Autonomous Competitor
Intelligence Agent

Clara-catalog-driven competitor matching, observation refresh, discovery, history and reporting

| Document control | Value |
| --- | --- |
| Prepared for | Clara / project stakeholders |
| Primary audience | Software developers, development agencies and estimators |
| Revision | 3.0 - Clara-product-centric matching and refresh workflow |
| Date | 17 August 2026 |

Central operating model. The Agent starts from each Clara product, checks stored competitor matches, refreshes valid matches first, and performs discovery only when a match is missing, invalid or unresolved.

Critical constraint. Autonomy does not authorize bypassing login, CAPTCHA, access restrictions, website terms or technical controls. Blocked cases go to a human.

# Executive Summary

The revised product is a small Autonomous Competitor Intelligence Agent organized around Clara’s catalog.
For every Clara product and assigned target competitor, the Agent first checks whether a usable competitor-product match already exists.
A valid stored match is refreshed directly. Discovery and candidate evaluation occur only when no match exists or when the stored match can no longer be validated.

The Agent is the only orchestrator. Catalog access, match lookup, HTTP retrieval, search/discovery, structured-data parsing, browser automation, candidate scoring, image collection, validation, storage and reporting are tools under its control. Match decisions and evidence are retained so later runs avoid unnecessary discovery.

Technical Recommendation: Build a single Python application with an Agent loop, typed tool interfaces, SQLite for a local/single-worker MVP or PostgreSQL for a hosted MVP, filesystem or S3-compatible image storage, and OS/application scheduling. No microservices, message broker, dashboards or public API.

# Old Scope vs New Scope

| Dimension | Old scope | New scope |
| --- | --- | --- |
| Product model | Competitor catalog monitoring | Clara product x assigned competitor |
| Orchestration | Scheduler, workers, services and adapters | Agent controls catalog-to-report workflow |
| Discovery behavior | Broad discovery runs | Stored match refresh first; discovery only when needed |
| Product matching | Future capability | Core MVP with status, score and evidence |
| Architecture | Platform with optional queue/service separation | One deployable application and one database |
| Scraping method | Configured per competitor | Agent selects structured data, HTTP/API or browser |
| Storage | Competitor products and observations | Clara products, matches, observations and history |
| Operations | Control/API/CLI, workers and exports | Simple run command, scheduler, logs and reports |
| Human role | Configure and maintain adapters | Review ambiguous matches, blocks and unresolved extraction |
| Scale target | 50+ competitors/hundreds of thousands | Initial Clara catalog and selected competitors |
| Estimation | Platform plus per-site modules | Lean core plus matching and source qualification |

# 1. Project Overview

The Agent automates competitor matching and monitoring from the Clara catalog to the final report. Clara products are the primary work units; target competitors are evaluated for each product. The business problem is not only collection, but reliably linking the right competitor offer to the right Clara product and refreshing that link efficiently over time.

# 2. Objectives

## MVP objectives

Load the in-scope Clara catalog and target competitors for each Clara product.

Reuse valid stored competitor matches and refresh them before considering discovery.

Discover and evaluate candidates only when a stored match is absent or cannot be validated.

Classify outcomes as confirmed_match, probable_match, ambiguous or no_match with evidence.

Collect normalized competitor variant, price, discount, stock, promotion, image and URL data.

Store the match, current observation and basic history.

Produce product/competitor coverage, change and exception reports.

Escalate blocked or ambiguous cases with evidence and a recommended next action.

## Optional / Phase 2 objectives

Commercial alerts and scheduled email/Slack delivery.

Web dashboard, public API or multi-user administration.

Advanced semantic/image matching models and active learning.

Large-scale distributed execution and advanced analytics.

# 3. Scope

## In scope - MVP

One Agent orchestration loop and reusable tool interfaces.

Clara catalog ingestion and target-competitor assignment.

Stored-match lookup, validation, refresh and invalidation.

Candidate search/discovery and evidence-based product matching.

Public websites accessible without bypassing restrictions.

Structured data, direct HTTP/public page API and browser fallback.

Variant, price, discount, stock, promotion, image and URL collection.

Deterministic validation, normalized storage, match/change history and reporting.

Manual runs and one simple recurring schedule per catalog job.

## Out of scope - MVP

Microservices, distributed queues, autoscaling and high availability.

Dashboard, public API, mobile app, complex administration or role management.

No-code scraper builder or universal guarantee for every website.

CAPTCHA solving, login bypass, paywall bypass or anti-bot circumvention.

Predictive pricing or automated commercial recommendations.

Multiple geographic execution locations unless essential to an approved target.

Enterprise data warehouse, streaming events or complex BI pipeline.

# 4. Central End-to-End Workflow

Load the Clara catalog.

Select the next Clara product.

Load the target competitors assigned to that Clara product.

For the next target competitor, check for an existing stored competitor match.

If a match exists, validate the identity and refresh the known product URL first.

If no usable match exists, search/discover candidate competitor products.

Evaluate candidates against the Clara product using identifiers and weighted evidence.

Classify the result as confirmed_match, probable_match, ambiguous or no_match.

For confirmed/probable matches, collect price, discount, stock, variants, images and canonical URL.

Validate and normalize the match and observation data.

Store the competitor match, current observation and append-only history.

Continue for remaining target competitors.

Continue for remaining Clara products.

Generate the final run, coverage, match-status and change report.

Mandatory optimization. Do not repeat competitor discovery when a valid stored match exists. Refresh the known match first. Re-discovery is permitted only when the stored URL/identity fails validation, the product is removed, redirects to another item, materially conflicts with the Clara product, remains unavailable beyond the configured threshold, or a human requests re-evaluation.

# 5. Agent Responsibilities and Decision Boundaries

| Agent may | Agent must not |
| --- | --- |
| Refresh a valid stored match without discovery. | Replace a stored match solely because another candidate is cheaper. |
| Invalidate a match when identity/URL checks fail under documented rules. | Treat URL accessibility alone as proof that the product identity still matches. |
| Search and rank candidates when discovery is necessary. | Classify an ambiguous candidate as confirmed without sufficient evidence. |
| Choose among approved HTTP, structured-data, public API and browser tools. | Expand beyond allowed domains, categories, request limits or run budget. |
| Retry temporary failures and fall back to another approved method. | Bypass login, CAPTCHA, paywall or technical controls. |
| Stop, report and request human help. | Continue aggressive requests after rate limits or systemic errors. |

Human-in-the-loop rule. Human review is required when access is blocked, a source requires authentication/CAPTCHA, extraction confidence remains below threshold after approved fallbacks, or a business definition cannot be inferred safely.

# 6. Agent Tools

| Tool | Minimum responsibility |
| --- | --- |
| Clara catalog tool | Load Clara product ID/SKU, title, brand, category, attributes, variants, identifiers and images. |
| Match lookup tool | Return the current stored match, status, score, evidence, URL and last validation. |
| Match validation tool | Verify URL, competitor identity and product equivalence before refresh. |
| Search/discovery tool | Find bounded candidates only when no usable stored match exists. |
| Candidate evaluator | Score identifiers, brand, model, title, attributes, variants, pack/size and image evidence; classify outcome. |
| HTTP/structured-data tool | Respectful retrieval plus JSON-LD/permitted public page endpoints. |
| Browser tool | Render JavaScript and dynamic variants only when simpler methods fail. |
| Parser/image tool | Create typed price, discount, stock, variant, URL and image records. |
| Validation/storage tool | Validate, upsert matches/current observations and append history. |
| Reporting tool | Create coverage, match-status, change, error and escalation reports. |

Tools shall expose typed inputs/outputs, timeouts, limits and error classes. The Agent may sequence tools, but validation and storage integrity must not depend only on free-form model judgment.

# 7. Clara Catalog, Competitor and Run Input

| Input | Requirement |
| --- | --- |
| Clara catalog | Stable Clara product ID/SKU plus title, brand, category, description, attributes, variants, identifiers and images where available. |
| Target competitors | Assigned competitor set per Clara product, category or run. |
| Competitor seeds | Domain plus optional search, category, sitemap or product URLs. |
| Market | Country, locale, currency and timezone when relevant. |
| Match policy | Thresholds for confirmed, probable, ambiguous, no-match and re-discovery. |
| Images | URLs only or download; main/gallery/variant scope. |
| Schedule | Manual or simple recurring catalog frequency. |
| Limits | Maximum duration, candidates, requests, browser pages and retries. |
| Policy | Approval status and source-specific access/rate restrictions. |

TBD - Business Decision Required. Provide the Clara catalog source/schema, stable product key, target-competitor assignment rules, match thresholds, initial competitor URLs, schedule and image policy.

# 8. Product Discovery

Discovery is conditional, not the default first step.

Skip discovery when a stored match passes identity and URL validation.

Trigger re-discovery only for missing/invalid matches, confirmed removal, identity conflict, configured long-term unavailability or explicit review.

Use Clara brand, model, title, category, attributes, size/pack/volume, identifiers and selected variants to formulate queries.

Prefer competitor search and bounded category/listing pages; use sitemaps/internal links only when useful to the Clara product query.

Normalize and deduplicate candidate URLs and cap the candidate count per Clara-product/competitor pair.

Record why discovery was triggered, queries used, candidate sources and stop reason.

# 9. Scraping Method Selection

| Priority | Method | Selection rule |
| --- | --- | --- |
| 1 | JSON-LD / embedded structured data | Use when complete and current enough for required fields. |
| 2 | Direct HTTP + HTML parser | Preferred for server-rendered pages. |
| 3 | Permitted public page API/XHR | Use when the public page relies on a stable endpoint and access is allowed. |
| 4 | Browser automation | Use only for JavaScript rendering, dynamic variants or load-more unavailable otherwise. |
| Stop | Human escalation | Use for login/CAPTCHA, explicit blocks, repeated low-confidence extraction or policy uncertainty. |

The Agent shall inspect a small representative sample before full collection. It records the selected method, evidence, confidence and fallbacks in the run report. Browser use must be capped because it is slower, more expensive and more fragile.

# 9A. Candidate Evaluation and Match Classification

| Status | Meaning / required treatment |
| --- | --- |
| confirmed_match | Identity is proven by strong identifiers or a high-confidence combination of brand/model/title/attributes; eligible for automatic observation collection. |
| probable_match | Evidence is strong but not definitive; collect observations and flag according to the approved review policy. |
| ambiguous | Two or more plausible candidates or material conflicting evidence; do not choose automatically; send to human review. |
| no_match | No candidate reaches the minimum threshold after bounded discovery; retain the outcome and next eligible recheck date. |
| invalidated | Previously stored match failed identity/URL validation; retain history and trigger controlled re-discovery. |

Matching shall prioritize exact GTIN/EAN/UPC, manufacturer part number, model and SKU relationships when available, then brand, normalized title, category, size/volume/pack, color/model attributes, variant compatibility and optional image similarity. Price must not be used as proof of identity. Store score, rule/model version, evidence, conflicts, decision source and timestamps.

# 10. Product Data Requirements

| Field | Meaning | Type | R/O |
| --- | --- | --- | --- |
| clara_product_id / SKU | Stable Clara identity | Text | Required |
| competitor | Source name/domain | Text | Required |
| match_id / status | Stored relationship and classification | Mixed | Required |
| match_score / evidence | Score, positive evidence and conflicts | JSON | Required |
| match_method / version | Rules/model and decision source | Text | Required |
| match_validated_at | Latest identity validation | Timestamp TZ | Required |
| product_name | Competitor displayed title | Text | Required |
| product_url | Canonical competitor URL | URL | Required |
| source_product_id / SKU | Stable competitor identity | Text | Optional |
| brand | Displayed brand | Text | Optional |
| category_path | Source/mapped hierarchy | Array | Optional |
| availability | in_stock/out_of_stock/preorder/unknown | Enum | Required |
| stock_text_raw | Original wording | Text | Optional |
| currency | Observed price currency | ISO code | Conditional |
| regular_price | Non-sale reference price | Decimal | Optional |
| selling_price | Current payable base price | Decimal | Conditional |
| sale_price | Explicit sale price | Decimal | Optional |
| discount_percent | Calculated/source value | Decimal | Optional |
| price_raw / promotion | Original pricing/offer wording | Text | Conditional |
| variants | Actual option combinations | Related records | Optional |
| main/additional images | Ordered product/variant images | Related records | Optional |
| first_seen_at / last_seen_at | Lifecycle timestamps | Timestamp TZ | Required |
| scraped_at / run_id | Observation traceability | Mixed | Required |

# 11. Pricing and Variants

Preserve raw price text and normalized decimal values; never use floating-point arithmetic.

Currency is required whenever a numeric price is stored.

Variant-selected price takes precedence over the parent display price.

Represent “from” and ranges explicitly; do not pretend one price applies to every variant.

Store each real purchasable option combination; do not generate impossible Cartesian combinations.

Record promotions and bundle terms separately unless they create an unconditional payable sale price.

Calculate discount from regular and sale/selling prices and flag source disagreement.

# 12. Images

Capture main, gallery and variant URLs in display order.

Inspect lazy-load and srcset attributes and prefer the highest reasonable source resolution.

Reject placeholders, tracking pixels, invalid MIME types and unsafe/oversized downloads.

Image failure does not invalidate usable product data.

Deduplicate URLs; use content hash when files are downloaded.

Technical Recommendation. MVP should store image URLs and optionally download only main images to a local folder or S3-compatible bucket. Full gallery archival remains optional.

# 13. Validation and Confidence

| Check | Action |
| --- | --- |
| Missing name or invalid/off-domain URL | Reject record and log evidence. |
| Price cannot be parsed | Keep raw text, mark price unresolved and lower confidence. |
| Sale price > regular price | Warn; do not calculate a positive discount. |
| Price exists without currency | Use approved target default only when explicit; otherwise unresolved. |
| Duplicate identity/variant | Deduplicate using source ID, SKU, canonical URL and option key. |
| Unknown stock wording | Map to unknown and preserve raw text. |
| Large catalog-count change | Mark run incomplete; do not infer mass removals. |
| Low extraction confidence | Try approved fallback, then escalate. |

Acceptance decisions must be deterministic: accepted, accepted_with_warnings or rejected. Agent confidence is supporting metadata, not a substitute for validation rules.

# 14. Storage and Minimal Data Model

| Entity | Purpose |
| --- | --- |
| clara_products | Stable Clara ID/SKU, title, brand, category, attributes, variants, identifiers and images. |
| competitors | Domain, market, seeds, scope, limits and enabled status. |
| product_competitor_targets | Which competitors must be evaluated for each Clara product or category. |
| competitor_matches | Clara product, competitor product/URL, status, score, evidence, conflicts, method/version, validated time and active flag. |
| competitor_products | Stable current competitor identity, canonical URL and lifecycle timestamps. |
| variants / images | Competitor option combinations and ordered image metadata. |
| observations | Match-linked timestamped price, discount, promotion, stock and variant values. |
| match_events | Created, confirmed, probable, invalidated, ambiguous, no-match, reviewed and reactivated events. |
| runs / errors | Catalog progress, counts, completeness, retries, errors, escalations and report path. |
| source_hints | Small approved/reusable discovery/parsing mappings for a source. |

Technical Recommendation. Use SQLite for a local or single-process proof/MVP. Use PostgreSQL if the Agent is hosted, runs concurrently or must support stronger backups/remote access. Migration between them should use the same ORM/schema model.

# 15. History and Product Lifecycle

Do not overwrite match decisions, prior prices, discounts, promotions or stock states.

Append match-status events and material observation changes.

Keep a stable match active while its identity remains valid, even when temporarily out of stock.

Do not trigger discovery solely because price or stock changed.

Invalidate and re-discover after identity conflict, confirmed removal/redirect to another item, or configured consecutive failed validations.

A failed/partial run does not invalidate matches or increment absence counters.

Human match overrides retain previous evidence and decision history.

# 16. Scheduling

MVP shall support manual catalog runs and a simple recurring schedule. It shall prevent overlapping runs for the same catalog scope, resume at the next incomplete Clara-product/competitor pair, store UTC timestamps and allow failed pairs to be retried without repeating completed valid refreshes. A distributed scheduler is out of scope.

Planning assumption. Daily collection per target is sufficient for MVP. Multiple daily runs are allowed only when business value and source limits justify them.

# 17. Errors, Retries and Escalation

Retry temporary timeout, network, 429 and 5xx failures up to 3 times with exponential backoff, jitter and Retry-After support.

Do not repeatedly retry permanent 404/410 or deterministic validation failures.

One product failure must not terminate the run.

Pause the target after systemic rate-limit/access/parser failures.

Produce an escalation record with URL, stage, method tried, sanitized evidence and recommended human action.

Never retry by increasing aggression or bypassing restrictions.

# 18. Logging and Reports

| Output | Minimum content |
| --- | --- |
| Run log | Clara product/competitor context, tool calls, refresh/discovery path, retries and errors; no secrets. |
| Run summary | Clara products and pairs processed; stored matches refreshed; discovery runs; confirmed/probable/ambiguous/no-match/invalidated counts. |
| Coverage report | Each Clara product x target competitor with current match status, URL, last validation and observation. |
| Change report | Match-status changes and price/discount/stock/variant changes with old/new values. |
| Escalation report | Blocked or ambiguous pairs, candidates, evidence, conflicts and required human decision. |
| Data export | Normalized Clara-linked CSV and JSON/JSONL with match ID, run ID and source URL. |

A dashboard and public API are not required. Reports may be files written to the run output directory and optionally emailed in Phase 2.

# 19. Compliance and Security

Approve each target and intended use before running.

Review relevant terms, robots/access guidance and applicable law.

Use respectful rate limits and bounded collection.

Do not bypass authentication, CAPTCHA, paywalls or technical controls.

Keep credentials in environment variables/secret storage and out of code/logs.

Allowlist outbound domains and validate redirects/downloads.

Restrict database/output access and back up the selected database/storage.

# 20. Performance and Scale Assumptions

| Measure | Lean MVP assumption |
| --- | --- |
| Competitors | Up to 5 target competitors initially. |
| Work volume | Approximately 10,000 Clara-product/competitor pairs; confirm from catalog assignments. |
| Optimization | Known valid matches use direct refresh; discovery volume should decline as match coverage grows. |
| Execution | One Agent process; low per-site HTTP concurrency (2-5); browser concurrency 1-2. |
| Timeouts | ~10s connect, ~30s HTTP/page and ~60s browser navigation; configurable. |
| Memory | Batch by Clara product/pair; do not hold the full catalog or images in memory. |
| Recovery | Committed pair results remain valid; resume is idempotent. |
| Scale response | Optimize measured bottlenecks before adding queues/services. |

# 21. Maintainability and Minimal Site-Specific Work

Make stored-match lookup the first operation for every Clara-product/competitor pair.

Keep match validation separate from observation refresh and from discovery.

Use generic candidate retrieval and schema-driven extraction before source-specific work.

Cache verified source hints such as search URL patterns, selectors, locale and exclusions.

Keep matching rules, thresholds and model/prompt versions reviewable and fixture-tested.

Detect structural drift and identity conflict without automatically discarding valid match history.

Do not allow self-modifying production code; learned hints are data/configuration and reviewable.

Practical limitation. “Minimize competitor-specific development” is achievable; “eliminate it for every site” is not. Dynamic variants, unusual navigation, geo pricing and unstable markup may still require targeted work.

# 22. Testing

Unit tests for Clara catalog ingestion, match lookup, scoring/classification, URL validation, price parsing, variants, deduplication and history.

A test proving valid stored matches are refreshed without invoking discovery.

Re-discovery trigger tests for removed URL, identity conflict, redirect, repeated failed validation and manual reset.

Labeled candidate evaluation set covering confirmed, probable, ambiguous and no-match outcomes.

Saved HTML/JSON fixtures for generic methods and source hints/adapters.

Controlled catalog-to-report run against fixtures/mock server.

Failure tests for timeouts, 429, 5xx, malformed pages, browser failure and blocked access.

Idempotency, human override and match-history tests.

# 23. Deployment

Deploy as one container or one Python environment on a workstation, VPS or managed container service. Run one application process plus the selected database and optional image storage. Use Docker for portability if hosted. No Kubernetes, message broker, service mesh or multi-region deployment is required.

# 24. MVP Components and Estimated Effort

| MVP component | Complexity | Estimated effort (person-days) |
| --- | --- | --- |
| Discovery and requirements confirmation | Low-Medium | 2-4 |
| Clara catalog ingestion and target assignment | Medium | 3-5 |
| Agent orchestration, loop and guardrails | High | 7-11 |
| Stored-match lookup, validation and refresh | Medium-High | 5-8 |
| Conditional candidate discovery | Medium | 4-7 |
| Candidate scoring and match classification | High | 8-14 |
| HTTP/structured-data/API retrieval | Medium | 4-7 |
| Selective browser automation | Medium-High | 5-9 |
| Schema parsing, pricing and variants | High | 7-12 |
| Images and simple file/object storage | Low-Medium | 2-4 |
| Validation, confidence and deduplication | Medium-High | 5-8 |
| Match/observation database and history | Medium-High | 6-10 |
| Scheduling, retries and escalation | Medium | 3-6 |
| Coverage, change and run reports | Medium | 4-7 |
| Testing, labeled fixtures and documentation | High | 9-15 |
| Initial source qualification | Variable | 1-3 per simple/medium competitor |

| Estimate | Range |
| --- | --- |
| Core MVP, excluding per-source exceptions | 84-127 person-days |
| Initial 3 competitors - likely allowance | +3-9 person-days |
| Catalog/matching benchmark preparation | +2-5 person-days, depending on catalog quality |
| Expected calendar duration | Approximately 12-18 weeks with 1 experienced developer; 7-11 weeks with 2 people and parallel QA |
| Contingency | Add 20-30% until Clara data and target sites are assessed |
| Confidence | Medium-low before catalog schema, labeled matches and competitor samples are confirmed |

Estimate basis. Ranges assume public sites, no restricted access, an experienced Python/Playwright developer, use of an existing capable agent/model API, modest scale and no dashboard/API. They are not a fixed-price quote.

# 25. Development Complexity Assessment

| Area | Assessment | Reason |
| --- | --- | --- |
| Overall MVP | High | Lean infrastructure, but catalog-driven matching, stored-match reuse and reliable extraction require rigorous evaluation. |
| Infrastructure | Low-Medium | One application, one database and simple scheduling. |
| Agent behavior | High | Nested Clara-product/competitor loops, branching and escalation must be predictable. |
| Product matching | High | Identity evidence, thresholds, ambiguous cases and overrides require labeled tests. |
| Product/price parsing | High | Variants, locale, promotions and price semantics remain intrinsically complex. |
| Browser automation | Medium-High | Dynamic pages are fragile and expensive. |
| Per-site work | Low to High | Generic for common shops; exceptions remain site-dependent. |
| Operations | Low-Medium | File reports and structured logs; no enterprise UI/API. |

# 26. What Was Removed or Simplified

| Removed / simplified | New treatment |
| --- | --- |
| Microservices and distributed workers | One application process; split only after measured need. |
| Message broker and scalable queue | Sequential/bounded tasks with database run state. |
| Control service/public API | CLI or single run command. |
| Dashboard and complex administration | File-based coverage, change and exception reports. |
| Repeated broad competitor discovery | Stored-match refresh first; conditional re-discovery. |
| Heavy competitor adapters | Generic methods plus small source hints; adapter only for exceptions. |
| Enterprise observability/HA/multi-region | Structured logs and a single hosted/local deployment. |
| Multiple integration services | CSV and JSON/JSONL only. |
| Advanced alerts/workflows | Escalation report; delivery alerts Phase 2. |
| Data warehouse/event stream | Clara products, matches, current observations and basic history. |

# 27. Phase 2

Optional / Phase 2 - Advanced semantic and image matching beyond MVP weighted evidence.

Optional / Phase 2 - Active learning from human match decisions.

Optional / Phase 2 - Email/Slack alerts and scheduled report delivery.

Optional / Phase 2 - Simple web UI and approval queue for ambiguous matches.

Optional / Phase 2 - Authenticated internal API and BI integration.

Optional / Phase 2 - Full gallery image storage and image similarity.

Optional / Phase 2 - Multiple geographic collection locations for market-specific prices.

Optional / Phase 2 - Distributed workers/queue only if measured scale requires it.

Optional / Phase 2 - Advanced anomaly detection, trend analytics and pricing insights.

Optional / Phase 2 - Multi-user roles, audit events and enterprise monitoring.

# 28. Deliverables Expected From Developer

Source repository and dependency/container definition.

Clara catalog ingestion and target-competitor assignment.

Agent orchestrator with stored-match-first branching and re-discovery guardrails.

Candidate evaluator and four match statuses with evidence/versioning.

Typed extraction schema and match/observation database migrations.

Manual run command and basic scheduler instructions.

Current observations, match events, price/stock history and optional image storage.

Clara-linked CSV/JSON/JSONL coverage, change and escalation reports.

Automated tests, labeled matching fixtures and benchmark results.

README for install, run, schedule, review ambiguity and maintain source hints.

Deployment/backup instructions and knowledge-transfer session.

# 29. Acceptance Criteria

| Area | Measurable criterion |
| --- | --- |
| End-to-end workflow | Given a Clara catalog and competitor assignments, the Agent completes every Clara-product/competitor pair and generates the final report. |
| Stored-match optimization | For 100% of valid stored-match fixtures, refresh occurs without invoking discovery. |
| Re-discovery control | Discovery occurs only for missing/invalidated matches or documented manual/policy triggers. |
| Match classification | Every evaluated pair ends as confirmed, probable, ambiguous or no-match with score, evidence and version. |
| Match quality | On the agreed labeled benchmark, precision/recall thresholds are met separately for confirmed and probable matches; exact values are TBD before development. |
| Ambiguity safety | Ambiguous fixtures are never automatically persisted as confirmed matches. |
| Method selection | Records method/rationale and uses browser only when earlier methods are insufficient. |
| Required fields | >=99% of accessible matched products contain Clara ID, match ID, competitor, name, URL, timestamps and run ID. |
| Price accuracy | >=98% of sampled displayed prices/currencies match source evidence. |
| Variant accuracy | >=95% of sampled purchasable combinations are represented without impossible duplicates. |
| Images | >=98% of sampled products with a valid main image capture the correct URL. |
| History | Controlled match, price and stock changes retain old/new values with timestamps. |
| Failure isolation | Failure for one pair does not stop remaining competitors or Clara products. |
| Escalation | Blocked/ambiguous fixtures produce actionable reports without bypass attempts. |
| Idempotency | Rerunning unchanged evidence creates no duplicate matches, observations or events. |
| Output | Every run reports pair coverage, match statuses, refresh/discovery counts and changes. |

# 30. Estimation Guidance Per Competitor

| Class | Characteristics | Expected incremental effort |
| --- | --- | --- |
| Simple | Stable search/product pages, JSON-LD, strong identifiers and few variants. | 1-2 days qualification, matching calibration and hints. |
| Medium | JavaScript/API, weaker identifiers, dynamic variants or inconsistent titles. | 3-7 days qualification, labeled fixtures and hints. |
| Complex | Heavy browser interaction, weak identity evidence, geo/session pricing or unusual variants. | 7-18+ days; discovery spike and possible custom adapter. |
| Blocked | Login, CAPTCHA, explicit restriction or unresolved permission. | Out of scope until authorized access/feed exists. |

# 31. Assumptions

Clara provides a stable product ID/SKU and usable catalog attributes.

Target competitors are assigned per Clara product, category or run.

Initial targets are publicly accessible and legally approved.

Up to 5 initial competitors and approximately 10,000 Clara-product/competitor pairs; confirm after catalog review.

Daily or less frequent scheduling is adequate.

One market/locale is collected per target unless stated otherwise.

An existing agent/model API is available and its usage cost is acceptable.

SQLite or PostgreSQL and file/object image storage are acceptable.

CSV/JSON and human-readable reports satisfy MVP.

Website redesign and match-recalibration maintenance are separate from initial acceptance.

# 32. Dependencies

Clara catalog schema/export and stable product identifiers.

Target-competitor assignment rules and existing match data, if any.

Labeled examples of confirmed, probable, ambiguous and no-match pairs.

Initial competitor URLs, search/category seeds and benchmark products.

Approved countries, locales, currencies and collection location.

Business definitions for price, discount, stock and variants.

Match thresholds, probable-match review policy and re-discovery rules.

Agent/model provider, hosting, database and image storage decisions.

Schedule, run limits, retention, output destination and acceptance owner.

# 33. Open Questions / Business Decisions

| Decision | Question |
| --- | --- |
| Clara catalog | Source format, stable ID/SKU and available identifiers/attributes/images? |
| Targets | Which competitors apply to every product, category or selected products? |
| Existing matches | Is there current match data to import and validate? |
| Match policy | Thresholds for confirmed/probable/ambiguous/no-match and who reviews probable matches? |
| Re-discovery | Exact invalidation, unavailable-duration and scheduled recheck rules? |
| Markets | Which country, locale and currency for each competitor? |
| Scale | How many Clara products, target pairs, variants and images? |
| Frequency | Manual, daily or another catalog schedule? |
| Images | URLs only, main images or full gallery downloads? |
| History | How long retain match events and price/stock observations? |
| Agent model | Preferred provider/model, budget and data-handling restrictions? |
| Outputs | Where should coverage/change/exception reports be delivered? |
| Hosting | Local/VPS/cloud; SQLite or PostgreSQL? |
| Policy | Who approves sources, matches and image retention? |
| Acceptance | What labeled benchmark and precision/recall thresholds will be used? |
| Timeline/budget | Desired launch date and budget range? |

# 34. Developer Scope Checklist

[ ] Clara catalog and target assignments drive the run.

[ ] Stored-match lookup occurs before discovery for every pair.

[ ] Valid matches refresh without discovery.

[ ] Re-discovery triggers are explicit and tested.

[ ] Four match statuses, evidence and versioning are implemented.

[ ] Observation and match history are retained.

[ ] Remaining competitors/products continue after a pair failure.

[ ] Coverage, change and exception reports are included.

[ ] No dashboard, public API, microservices or queue in MVP.

[ ] Labeled quantitative matching acceptance is included.

# 35. Questions Before Development Checklist

[ ] Clara catalog schema and stable IDs approved

[ ] Target-competitor assignments approved

[ ] Existing matches supplied

[ ] Match thresholds/review policy approved

[ ] Re-discovery rules approved

[ ] Markets/locales/currencies approved

[ ] Volumes and schedule sampled

[ ] Price/stock/variant definitions approved

[ ] Image mode and history retention approved

[ ] Agent/model and hosting/database approved

[ ] Labeled benchmark and acceptance owner named

[ ] Budget/timeline agreed

# 36. Suggested MVP / Phase 2 Split

| MVP | Optional / Phase 2 |
| --- | --- |
| Catalog-driven Agent and guardrails | Agent UI and approval workflow |
| Stored-match validation/refresh first | Active learning from match reviews |
| Conditional discovery and MVP matching | Advanced semantic/image matching |
| HTTP/JSON-LD/API + selective browser | Large-scale/distributed or multi-region execution |
| Prices, discounts, stock, variants and images | Warehouse and advanced analytics |
| Match, observation and change history | Advanced alerts and workflows |
| Coverage/change/exception reports | Dashboard, authenticated API and BI connectors |
| Human escalation files | Multi-user administration and enterprise audit |

# 37. Information Needed Before Finalizing

To convert this draft into a fixed SOW, provide: the Clara catalog schema/export and stable IDs; target-competitor assignments; existing matches; labeled examples for all four match statuses; match thresholds and review policy; re-discovery triggers; competitor URLs/seeds; markets; expected pair volume; schedule; image and retention policy; agent/model and hosting choices; output destination; compliance owner; acceptance benchmark; launch date and budget range.

# 38. Approval Gate

Do not implement yet. Development should begin only after the Clara catalog contract, target assignments, match/re-discovery policy, target-site access approval, agent/model choice, data definitions and labeled acceptance benchmark are approved. A short catalog and source-qualification exercise should precede any fixed-price commitment.